## PART 1 — DETAILED FEATURE LIST

Aquarium E-Commerce Platform (Next.js + Headless CMS)

### 1. Product Catalog & Taxonomy

(Category & subcategory structure inspired by aquariumsindia.com)

Core Structure

- Multi-level categories (Category → Subcategory → Nested Subcategory)

- Category metadata

  - SEO title, description, schema

  - Banner image / video

  - Optional animation toggle (for performance control)

- Category ordering & visibility control

- Category-specific filters (dynamic)

Product Types

- Simple products

- Variable products (size, color, quantity, pack size)

- Livestock products (fish, shrimp, plants) with:

  - Age / size range

  - Water parameters (pH, temperature, hardness)

  - Compatibility notes

  - Shipping constraints (city-only / express-only)

- Accessories & consumables

- Digital/Service SKUs (future-proofing)

Product Attributes

- Custom attribute builder (admin-defined)

- Attribute-based filtering (faceted search)

- Stock-linked attributes (variant-wise inventory)

- Media gallery (image + video)

- Product FAQs (per SKU)

- Related & cross-sell products

### 2. Inventory & Stock Management

This must be stronger than WooCommerce, not equal.

- Central inventory dashboard

- Variant-level stock tracking

- Low-stock alerts (email + dashboard)

- Out-of-stock rules:

  - Hide product

  - Allow backorder

  - Show “Notify Me”

- Batch stock updates (CSV + UI)

- Livestock stock decay logic (optional module)

- Warehouse/location tagging (future multi-warehouse support)

### 3. Cart, Checkout & Orders

Cart

- Persistent cart (guest + logged-in)

- Server-side cart sync

- Coupon preview & validation

- Shipping estimation inside cart

Checkout

- Guest checkout + account creation

- Razorpay Sandbox & Live modes

- UPI, cards, netbanking

- Address validation

- COD toggle (admin-controlled)

- Delivery slot selection (optional)

Orders

- Order lifecycle:

  - Pending → Paid → Processing → Shipped → Delivered → Closed

- Partial fulfillment

- Order notes (internal + customer-visible)

- Invoice & packing slip generation

- Refunds (manual + Razorpay sync)

- Failed payment recovery

### 4. CMS (Admin Panel) — WooCommerce-Class or Better

This is the heart. If this is weak, the entire product collapses.

Content Management

- Pages (home, about, guides, blogs)

- Drag-based section builder (hero, grid, carousel, FAQ, CTA)

- Rich text + media blocks

- SEO controls per page

Store Management

- Products, categories, attributes

- Inventory

- Orders

- Customers

- Coupons & promotions

- Taxes & GST rules

- Shipping rules (zone-based)

CMS Power Features

- Role-based access (admin, editor, ops)

- Draft / publish workflow

- Revision history

- Preview mode (Next.js ISR compatible)

- Environment toggles (sandbox / live)

### 5. Promotions, Pricing & Loyalty

- Coupon engine:

  - Percentage / flat

  - Category-based

  - Cart minimum

  - Expiry rules

- Flash sales

- Product-level discounts

- First-time user offers

- Abandoned cart recovery (email/webhook)

- Loyalty points (future module)

### 6. Customer Accounts & Engagement

- User profiles

- Address book

- Order history

- Wishlist

- Recently viewed

- Product reviews & ratings

- Review moderation

- Email notifications:

  - Order status

  - Stock alerts

  - Promotions

### 7. Search, Performance & SEO

- Full-text search (Meilisearch / OpenSearch)

- Autocomplete & typo tolerance

- Filtered search results

- SEO:

  - Meta tags

  - OpenGraph

  - JSON-LD schema

  - Canonicals

- Image optimization (Next Image)

- ISR + edge caching

- Core Web Vitals optimization

### 8. Frontend UI / UX (Claude will design)

Tech & Visual Stack

- Next.js (App Router)

- shadcn/ui

- reactbits

- Tailwind CSS

- Framer Motion

- Particle.js / Three.js banner with:

  - Water ripple / liquid refraction

  - Toggleable for low-end devices

  - Lazy-loaded

- Dark aquatic color palette

- Mobile-first design

- Accessibility (WCAG-aware)

### 9. Security & Compliance

- Secure auth (JWT + refresh tokens)

- Admin IP restriction

- Rate limiting

- CSRF protection

- Environment separation

- Audit logs

- Razorpay webhook verification

### 10. Analytics & Integrations

- Google Analytics / GA4

- Facebook Pixel (optional)

- Admin sales dashboard

- Conversion funnel tracking

- Export reports (CSV)

## PART 2 — STATEMENT OF WORK (SoW)

### Project Objective

Design and develop a full-scale aquarium e-commerce platform with a custom headless CMS, built entirely on Next.js, capable of managing products, orders, customers, content, and payments with robustness comparable to or exceeding WooCommerce.

### Scope of Work

#### Phase 1 — Discovery & Architecture

- Analyze category & taxonomy structure (reference-based)

- Finalize information architecture

- Define CMS data models

- Decide performance & caching strategy

Deliverables

- Final sitemap

- Data model schema

- Tech architecture diagram

#### Phase 2 — UI/UX Design (Claude)

- Brand-aligned design system

- Desktop + mobile wireframes

- Homepage with aquatic animation

- Admin panel UX

- Checkout flow optimization

Deliverables

- UI designs

- Component definitions

- Animation specs

#### Phase 3 — Frontend Development

- Next.js storefront

- CMS admin interface

- Cart & checkout flows

- SEO implementation

- Animation integration (Three.js / Particle.js)

#### Phase 4 — Backend & CMS Development

- Headless CMS APIs (Next.js backend)

- Product, order, user services

- Inventory engine

- Coupon & pricing logic

- Razorpay sandbox integration

#### Phase 5 — Testing & QA

- Functional testing

- Payment flow testing

- CMS stress testing

- Performance benchmarks

- Security checks

#### Phase 6 — Deployment & Handover

- Environment setup

- Production build

- Admin training documentation

- API documentation

### Tech Stack

Frontend

- Next.js (App Router)

- React

- Tailwind

- shadcn/ui

- reactbits

- Framer Motion

- Three.js / Particle.js

Backend

- Next.js API routes

- Node.js

- PostgreSQL

- Prisma ORM

- Redis (cache/session)

- Razorpay SDK

Infrastructure

- Vercel / Edge-ready hosting

- CDN

- Object storage (images)

### Success Criteria

- CMS usable by non-technical staff

- Smooth checkout with sandbox → live switch

- Page load < 2s

- Admin can fully manage store without code

- Scalable for future edge computing expansion